Incline Partners LLC

Thorburn Communications Site

Major Use Permit Application

Lake County

Brush Removal Plan

Brush Removal.

All brush shall be removed (i) within the eighty foot (80’) wide, one hundred sixty foot (160’) long new access right of way commencing where the new access turns north out of the PGE right of way and (ii) within the 80 by 80 foot compound (plus an additional twenty feet (20’) outward from the compound in each direction for construction staging.  See attached Survey showing new access road.  The brush species to be removed are attached hereto and are taken from Appendix B of the Geist Engineering Biological Resource Assessment dated May 29, 2020.

Remove brush by cutting parallel to and within 1 in. of the ground.  Brush on average is less than ½ inch diameter at breast height.  Removed brush shall be gathered on site and burned during the appropriate burn season per County and Fire regulations.